## Slide 1: 1. Review and Finalize the Vision Document
Review the PDF and PPT versions of the Data Quality Vision Document.
Gather feedback from key stakeholders (Data Governance Council, IT team, data stewards, etc.).
Incorporate feedback and finalize the document.

## Slide 2: 2. Establish Governance Structure
Form the Data Governance Council.
Define roles and responsibilities for data stewards, data quality team members, and other relevant personnel.
Assign individuals to these roles.
Timeline: Month 1

## Slide 3: 3. Develop Detailed Implementation Plan
Create a detailed implementation plan outlining specific milestones, timelines, and deliverables.
Include phases for planning, implementation, monitoring, and continuous improvement.
Timeline: Month 1-2

## Slide 4: 4. Select and Configure Data Quality Tools
Identify and select appropriate data quality tools (e.g., Great Expectations).
Configure and integrate these tools with your existing data infrastructure.
Set up automated data validation and monitoring.
Timeline: Month 2-3

## Slide 5: 5. Conduct Initial Data Quality Assessment
Conduct an initial data quality assessment to identify the current state and gaps.
Document findings and develop a plan to address identified issues.
Timeline: Month 2

## Slide 6: 6. Implement Data Quality Processes
Implement data cleansing and enrichment processes.
Establish data entry standards and validation rules.
Begin regular monitoring of data quality metrics.
Timeline: Month 3-4

## Slide 7: 7. Training and Awareness
Conduct regular training sessions for employees on data quality best practices and tools.
Launch awareness campaigns to promote a data quality culture across the organization.
Timeline: Ongoing (Quarterly)

## Slide 8: 8. Continuous Monitoring and Improvement
Implement data quality dashboards for real-time monitoring.
Conduct regular data quality assessments and audits.
Continuously refine and improve data quality processes based on feedback and changing business needs.
Timeline: Ongoing

## Slide 9: 9. Documentation and Reporting
Maintain comprehensive documentation of all data quality policies, procedures, and processes.
Provide regular reports to stakeholders on data quality metrics, issues, and improvements.
Timeline: Ongoing